# ContextCore

## GPU-Accelerated Context Management for On-Device AI Agents

### A Complete Engineering Implementation Plan

Swift Package · Metal Compute Shaders · Depends on MetalANNS · iOS 17+ / macOS 14+
7 Phases · Production Ready

## Executive Summary

ContextCore is a Swift package that solves the hardest infrastructure problem in on-device agents: deciding what the model should see. It sits between an agent's reasoning loop and the model's context window, using Metal compute shaders to score, rank, compress, and curate context in real time — without any CPU bottleneck.

It depends on MetalANNS for vector retrieval. Everything else — token scoring, attention approximation, memory consolidation, compression masking — is new Metal work that belongs here and not in MetalANNS.

🎯 Design philosophy: ContextCore is not a RAG framework. RAG retrieves documents. ContextCore manages a living, evolving context window across an entire agent session. It knows about turns, task state, memory types, token budgets, and temporal relevance. It uses retrieval as one tool among several.

The package produces four targets: ContextCoreShaders (Metal kernels), ContextCoreEngine (scoring, consolidation, compression logic), ContextCore (public Swift API), and ContextCoreTests.

## The Problem This Solves

A naive on-device agent appends every turn to the context window until it overflows, then either crashes or does a hard truncation from the front. This is the current state of most on-device agent implementations.

The result: the model loses critical early context (the user's original goal, established facts, prior decisions), gets flooded with irrelevant intermediate steps, and produces increasingly incoherent responses as sessions grow long.

The correct solution requires answering three questions before every model call:

- What from history is relevant to the current task? — a retrieval problem

- What currently in the window can be compressed or dropped? — a scoring problem

- What is the optimal arrangement of surviving context? — a packing problem

All three are parallelizable on GPU. None of them require the LLM. ContextCore answers all three in a single Metal command buffer before the model ever sees the context.

## Architecture Decisions

### What Lives in Metal vs CPU

Metal handles: all float arithmetic — similarity scoring, token relevance estimation, pairwise memory comparison, compression candidate selection, recency weighting. These are data-parallel operations over arrays of vectors and scalars.

CPU handles: all symbolic reasoning — turn data model management, token counting, policy decisions (which memory type to query), orchestration of the pipeline, Swift Concurrency coordination.

LLM handles: actual compression (summarization), contradiction resolution when detected by Metal scoring, and all generation. ContextCore never calls the LLM directly — it prepares context for the consumer to pass to whatever model they use.

### Memory Taxonomy

ContextCore distinguishes four memory types because they have different retention and retrieval semantics:

Working memory — the current active context window. Everything the model can see right now. Managed as a token-budgeted sliding buffer.

Episodic memory — individual turns and tool results from the current and past sessions. Stored in MetalANNS. Retrieved by semantic similarity to current task.

Semantic memory — consolidated facts, user preferences, and learned patterns extracted from episodes. Stored in MetalANNS with higher retention weight. Retrieved more aggressively than episodic.

Procedural memory — successful action sequences and tool call patterns. Stored as structured data, not embeddings. Retrieved by task type matching, not semantic similarity.

### The Token Budget Contract

ContextCore takes a maxTokens parameter and guarantees the returned window fits within it. Token counting is done on CPU using a simple whitespace+punctuation tokenizer by default, with an injectable TokenCounter protocol for consumers who have access to the model's actual tokenizer.

⚠️ Approximation note: Without access to the model's exact tokenizer (which Apple Foundation Models does not expose publicly), token counts are approximate. ContextCore builds in a 10% safety margin by default — configurable via ContextConfiguration.tokenBudgetSafetyMargin.

### Embedding Strategy

ContextCore does not generate embeddings itself. It accepts embeddings via an injectable EmbeddingProvider protocol. The default implementation uses a lightweight CoreML model bundled with the package (a quantized MiniLM-L6-v2 converted to CoreML, dim=384). Consumers can inject their own provider — including one backed by Apple Foundation Models' sentence embeddings when available.

public protocol EmbeddingProvider: Sendable {
    func embed(_ text: String) async throws -> [Float]
    func embedBatch(_ texts: [String]) async throws -> [[Float]]
    var dimension: Int { get }
}

## Repository Structure

ContextCore/
├── Sources/
│   ├── ContextCoreShaders/
│   │   ├── Relevance.metal          # token & chunk relevance scoring
│   │   ├── Consolidation.metal      # pairwise memory similarity
│   │   ├── Compression.metal        # sentence importance scoring
│   │   ├── Attention.metal          # lightweight attention approximation
│   │   └── Recency.metal            # temporal decay weighting
│   ├── ContextCoreEngine/
│   │   ├── ScoringEngine.swift      # Metal dispatch orchestration
│   │   ├── ConsolidationEngine.swift
│   │   ├── CompressionEngine.swift
│   │   ├── WindowPacker.swift       # token-budget-aware context assembly
│   │   └── EmbeddingCache.swift     # LRU cache for computed embeddings
│   └── ContextCore/
│       ├── AgentContext.swift       # main public actor
│       ├── ContextConfiguration.swift
│       ├── ContextWindow.swift      # returned window type
│       ├── Turn.swift               # turn data model
│       ├── Memory/
│       │   ├── EpisodicStore.swift
│       │   ├── SemanticStore.swift
│       │   ├── ProceduralStore.swift
│       │   └── MemoryChunk.swift
│       ├── Protocols/
│       │   ├── EmbeddingProvider.swift
│       │   ├── TokenCounter.swift
│       │   └── CompressionDelegate.swift
│       ├── Persistence/
│       │   ├── ContextCheckpoint.swift
│       │   └── SessionStore.swift
│       └── Errors.swift
├── Tests/
│   ├── ContextCoreTests/
│   │   ├── ScoringTests.swift
│   │   ├── ConsolidationTests.swift
│   │   ├── CompressionTests.swift
│   │   ├── WindowPackerTests.swift
│   │   ├── PersistenceTests.swift
│   │   └── IntegrationTests.swift
├── Resources/
│   └── Embeddings/
│       └── minilm-l6-v2.mlpackage  # default embedding model
├── Package.swift
└── README.md

## Phase 1: Foundation & Data Model

### Turn model, memory types, embedding protocol, package scaffold

Goal: a compilable package with all data types defined, embedding protocol working end-to-end, and the default CoreML embedding model producing vectors. No Metal yet.

### 1.1 — Package Scaffold

- Create Swift Package with targets: ContextCoreShaders, ContextCoreEngine, ContextCore, ContextCoreTests

- Add MetalANNS as a package dependency in Package.swift pointing to your GitHub repo

- Set minimum platform targets: iOS 17.0, macOS 14.0, visionOS 1.0

- Add .process("Shaders") resource rule for ContextCoreShaders target

- Add .process("Resources") resource rule for the CoreML model bundle

- Link Metal, CoreML, and Accelerate frameworks

- Create .gitignore, initialise git, make initial commit

### 1.2 — Turn Data Model (Turn.swift)

- Define TurnRole enum: user, assistant, tool, system

- Define Turn struct: id: UUID, role: TurnRole, content: String, timestamp: Date, tokenCount: Int, embedding: [Float]?, metadata: [String: String]

- Define ToolCall struct: name: String, input: String, output: String, durationMs: Double

- Define ToolTurn as a Turn subtype that carries a ToolCall

- Make all types Codable, Sendable, Hashable

- Write unit test: create turn, encode to JSON, decode, verify roundtrip

### 1.3 — Memory Types (Memory/)

- Define MemoryChunk struct: id: UUID, content: String, embedding: [Float], type: MemoryType, createdAt: Date, lastAccessedAt: Date, accessCount: Int, retentionScore: Float, sourceSessionID: UUID

- Define MemoryType enum: episodic, semantic, procedural

- Define EpisodicStore actor: wraps a MetalANNS.ANNSIndex, stores turns as memory chunks, exposes insert(turn:) and retrieve(query:k:) async -> [MemoryChunk]

- Define SemanticStore actor: same structure as EpisodicStore but with higher default retention weight and separate index. Exposes additional upsert(fact:) for when the same fact is reinforced

- Define ProceduralStore actor: no ANNS index — stores [TaskPattern: [ToolCall]] dictionary. Retrieval is by string prefix match on task type, not semantic similarity

- Write unit test for each store: insert 10 items, retrieve by query, verify non-empty results

### 1.4 — Embedding Provider (Protocols/EmbeddingProvider.swift)

- Define EmbeddingProvider protocol as above

- Implement CoreMLEmbeddingProvider: loads minilm-l6-v2.mlpackage from bundle, exposes embed(_:) using CoreML async prediction, embedBatch(_:) using MLBatchProvider

- Implement EmbeddingCache actor: LRU cache with configurable capacity (default 512 entries), keyed by SHA256 hash of input string. Cache hit avoids CoreML call entirely

- Implement CachingEmbeddingProvider wrapper: wraps any EmbeddingProvider with EmbeddingCache. This is the default used internally

- Write unit test: embed same string twice, verify cache hit (second call returns in <1ms), verify vectors are identical

- Write unit test: embed 10 different strings in batch, verify all have dimension 384, verify no two are identical

### 1.5 — Token Counter (Protocols/TokenCounter.swift)

- Define TokenCounter protocol: func count(_ text: String) -> Int

- Implement ApproximateTokenCounter: splits on whitespace and punctuation, applies 1.3× multiplier to approximate BPE tokenization. Fast, no model required

- Implement ContextConfiguration struct: maxTokens: Int (default 4096), tokenBudgetSafetyMargin: Float (default 0.10), episodicMemoryK: Int (default 8), semanticMemoryK: Int (default 4), efSearch: Int (default 64), embeddingProvider: any EmbeddingProvider, tokenCounter: any TokenCounter

- Write unit test: count tokens for known strings, verify approximation is within 20% of ground truth (use GPT-2 tokenizer output as reference)

## Phase 2: Metal Scoring Engine

### Relevance, recency, and attention approximation kernels

Goal: all Metal kernels for scoring compiled and verified against CPU reference implementations. This is the GPU work that is unique to ContextCore — not in MetalANNS.

### 2.1 — Relevance Scoring Kernel (Relevance.metal)

The relevance kernel takes a task state embedding and an array of chunk embeddings, outputs a relevance score per chunk. It is a batched cosine similarity with a learned recency bias term added.

- Write kernel: relevance_score — inputs: query[dim], chunks[n × dim], recencyWeights[n] (Float32, precomputed on CPU), output: scores[n]. Score = (cosine_similarity(query, chunk) * 0.7) + (recencyWeight * 0.3). Thread per chunk.

- The 0.7/0.3 split is a configurable constant passed as a device float2 parameter — not hardcoded

- Write kernel: topk_indices — takes scores[n] and returns the indices of the top-k scores. Implement as a parallel reduction: each threadgroup finds its local top-k, then a final reduction pass merges. For n ≤ 4096 (typical on-device), a single-pass sort is acceptable

- Write Swift wrapper: ScoringEngine actor with func scoreChunks(query: [Float], chunks: [MemoryChunk], recencyWeights: [Float]) async -> [(chunk: MemoryChunk, score: Float)]

- Write CPU reference: naive cosine + recency blend in Swift using Accelerate vDSP_dotpr

- Write unit test: 500 chunks dim=384, compare GPU scores vs CPU reference, assert max absolute error < 1e-4

### 2.2 — Recency Decay Kernel (Recency.metal)

Recency weights are computed on GPU from timestamps to avoid CPU date arithmetic overhead at scale.

- Write kernel: compute_recency_weights — inputs: timestamps[n] (Float32 Unix timestamps), currentTime (Float32), halfLifeSeconds (Float32, default 86400 × 7 = one week). Output: weights[n] = exp(-ln(2) * (currentTime - timestamps[i]) / halfLifeSeconds). Thread per chunk.

- Expose halfLifeSeconds as a configurable parameter in ContextConfiguration separately for episodic (default 7 days) and semantic (default 90 days) memory — semantic facts decay much more slowly

- Write Swift wrapper: func computeRecencyWeights(timestamps: [Date], halfLife: TimeInterval) async -> [Float]

- Write unit test: verify weight = 1.0 for current timestamp, weight ≈ 0.5 for timestamp exactly one half-life ago, weight ≈ 0.0 for very old timestamps

### 2.3 — Attention Approximation Kernel (Attention.metal)

This kernel approximates which tokens in the current context window are most attended to, without running a full transformer forward pass. It does this by computing each token's average cosine similarity to all other tokens in the window — high average similarity means the token is central and likely to be attended to; low similarity means it is peripheral and a compression candidate.

- Write kernel: token_centrality — inputs: tokenEmbeddings[n × dim] (embeddings per sentence chunk, not per token — chunking at sentence level), output: centrality[n]. For each chunk i, compute mean cosine similarity to all other chunks j ≠ i. Thread per chunk. For n ≤ 256 (typical window), all pairs fit in one dispatch.

- Use threadgroup shared memory: load a tile of dim-dimensional embeddings into shared memory, compute partial dot products collaboratively within the threadgroup

- Write kernel: cross_attention_score — given a task query embedding and the current window chunk embeddings, scores each window chunk by its relevance to the query AND its centrality within the window. Output score = relevance * 0.6 + centrality * 0.4. This is the eviction candidate score — low score = first to be compressed or dropped

- Write Swift wrapper: func scoreWindowForEviction(taskQuery: [Float], windowChunks: [ContextChunk]) async -> [(chunk: ContextChunk, evictionScore: Float)]

- Write unit test: 50 chunks, verify chunks with generic/filler content (low centrality) score lower than chunks with specific task-relevant content

### 2.4 — Compression Candidate Kernel (Compression.metal)

Within a single turn or memory chunk, this kernel identifies which sentences carry the most information and should survive compression.

- Write kernel: sentence_importance — inputs: sentenceEmbeddings[m × dim] (sentences within one chunk), chunkQuery[dim] (the embedding of the full chunk, used as query). Output: importance[m]. Score per sentence = cosine similarity to chunk-level embedding. High similarity = sentence is representative of the chunk = keep. Low similarity = sentence is tangential = compress candidate.

- Write Swift wrapper: func rankSentences(in chunk: String, query: String) async -> [(sentence: String, importance: Float)]

- This wrapper handles the chunking: split chunk into sentences using NLTokenizer, embed each sentence via EmbeddingProvider, then dispatch the Metal kernel

- Write unit test: paragraph with 5 sentences where one is clearly off-topic, verify that sentence ranks last in importance

## Phase 3: Window Packer

### Token-budget-aware context assembly

Goal: given scored and retrieved memory chunks, assemble the optimal context window that fits within the token budget. This is CPU logic that orchestrates Metal scoring outputs.

### 3.1 — Context Window Type (ContextWindow.swift)

- Define ContextChunk struct: content: String, role: TurnRole, tokenCount: Int, score: Float, source: MemoryType, id: UUID

- Define ContextWindow struct: chunks: [ContextChunk], totalTokens: Int, budgetUsed: Float, retrievedFromMemory: Int, compressedChunks: Int. This is what buildWindow returns

- Define ContextWindow.formatted(style:) -> String — assembles chunks into a final string with appropriate role markers for injection into a model prompt. Styles: .raw, .chatML, .alpaca, .custom(String)

- Write unit test: build window from known chunks, verify totalTokens matches sum of chunk token counts, verify formatted(.chatML) produces correct XML-style markers

### 3.2 — Window Packer (WindowPacker.swift)

- Implement WindowPacker actor: takes scored chunks and a token budget, returns the optimal ContextWindow

- Packing algorithm: (1) Always include system prompt if present (reserved budget). (2) Always include the last N turns verbatim (recency guarantee, default N=3, configurable). (3) Fill remaining budget with highest-scored memory chunks in score order. (4) If a chunk doesn't fit whole, attempt sentence-level compression via CompressionEngine. (5) If still doesn't fit, drop it.

- Implement func pack(systemPrompt: String?, recentTurns: [Turn], scoredMemory: [(MemoryChunk, Float)], budget: Int) async -> ContextWindow

- Implement budget accounting: track remainingTokens as a running counter. Check before each insertion. Short-circuit when remainingTokens < minimumChunkSize (configurable, default 50 tokens)

- Write unit test: 20 scored chunks totalling 8000 tokens, budget=4096, verify output fits budget, verify highest-scored chunks are included, verify last 3 turns always present

### 3.3 — Chunk Orderer

The order chunks appear in the context matters. The model attends more to content near the end (recency bias). High-relevance content should appear last.

- Implement ChunkOrderer: takes packed [ContextChunk] and reorders them. Strategy: system prompt first, then semantic facts, then episodic memory in chronological order, then recent turns, then the current user message last

- Expose OrderingStrategy enum: .relevanceAscending (least relevant first, most relevant last — exploits model's recency bias), .chronological, .typeGrouped (default)

- Write unit test: 10 chunks of mixed types and relevance scores, verify .relevanceAscending puts highest-scored chunks at the end

## Phase 4: Consolidation Engine

### Background memory merge and deduplication

Goal: a background process that periodically merges similar memories, extracts semantic facts from episodes, and detects contradictions. Runs asynchronously without blocking the main agent loop.

### 4.1 — Pairwise Similarity Kernel (Consolidation.metal)

Consolidation requires computing similarity between all pairs of memories in the episodic store — an O(n²) operation that is only feasible on GPU.

- Write kernel: pairwise_similarity — inputs: embeddings[n × dim], output: similarity[n × n] upper triangle only (symmetric). Each thread computes one cell (i, j) where j > i. Dispatch (n*(n-1)/2) threads, map thread ID to (i, j) pair via triangular indexing formula

- For n > 2048 (large memory stores), implement tiled version: compute in 512×512 tiles to fit within MTLBuffer size limits

- Write kernel: find_merge_candidates — scans similarity[n × n], outputs pairs (i, j) where similarity[i][j] > threshold (default 0.92). Uses atomic counter to write to output buffer

- Write Swift wrapper: ConsolidationEngine actor with func findDuplicates(in store: EpisodicStore, threshold: Float) async -> [(UUID, UUID)]

- Write unit test: 100 chunks where 10 pairs are near-duplicates, verify all 10 pairs detected, verify no false positives at threshold=0.92

### 4.2 — Semantic Extraction

When two episodic memories are near-duplicates, the information they share is a semantic fact worth promoting to semantic memory.

- Implement func consolidate(session: UUID) async throws in ConsolidationEngine

- Consolidation pipeline: (1) Run findDuplicates on episodic store for the session. (2) For each duplicate pair, identify the shorter/more general chunk as the semantic fact candidate. (3) Insert candidate into SemanticStore via upsert. (4) Mark original episodic chunks with retentionScore -= 0.2 (they are now redundant with the promoted fact). (5) Evict episodic chunks with retentionScore < 0.1

- This is CPU logic — no LLM call. The "semantic fact" is simply the shorter of the two near-duplicate chunks. True summarization (using the LLM) is optionally delegated via CompressionDelegate

- Implement ConsolidationScheduler: runs consolidate automatically when episodicStore.count > consolidationThreshold (default 200 chunks) or when insertionsSinceLastConsolidation > 50. Runs on a detached Task at low priority

- Write unit test: insert 60 chunks (50 unique + 10 near-duplicate pairs), trigger consolidation, verify SemanticStore has ≥ 8 new facts, verify EpisodicStore count decreased

### 4.3 — Contradiction Detection

A harder problem: two semantic facts that contradict each other (e.g. "user prefers dark mode" vs "user enabled light mode"). Contradiction is not detectable by similarity — contradictory statements are often semantically similar.

- Implement basic contradiction signal: two semantic facts are contradiction candidates if similarity > 0.75 AND their embeddings have opposite-sign components on more than 30% of dimensions (antipodal test). This is a heuristic, not a semantic understanding

- Write kernel: antipodal_test — for pairs (i, j) flagged as high-similarity, compute fraction of dimensions where sign(emb_i[d]) != sign(emb_j[d]). Output antipodalFraction[pair_count]

- Expose contradiction candidates via func contradictionCandidates() async -> [(MemoryChunk, MemoryChunk)] — returns pairs for the consumer to resolve (typically by passing to the LLM)

- Write unit test: two embeddings that are negations of each other should score > 0.5 antipodal fraction. Two similar but non-contradictory embeddings should score < 0.3

## Phase 5: Compression Engine

### Sentence-level compression with LLM delegation

Goal: compress turns and memory chunks that need to fit in the token budget but cannot be dropped entirely. Metal handles sentence ranking; the actual summarization is delegated to the consumer's LLM via a protocol.

### 5.1 — Compression Delegate Protocol

- Define CompressionDelegate protocol:

public protocol CompressionDelegate: Sendable {
    func compress(_ text: String, targetTokens: Int) async throws -> String
    func extractFacts(from text: String) async throws -> [String]
}

- Implement ExtractiveFallbackDelegate: a non-LLM fallback that uses sentence importance scores (from Phase 2.4) to perform extractive compression — keeps the top-k most important sentences until the target token count is met. No LLM required. Lower quality than abstractive but functional without any model

- Make ExtractiveFallbackDelegate the default in ContextConfiguration — consumers opt in to LLM-based compression by injecting their own delegate

- Write unit test: compress a 500-token paragraph to 150 tokens using extractive fallback. Verify output ≤ 150 tokens, verify output contains the most important sentence from the original

### 5.2 — Compression Engine (CompressionEngine.swift)

- Implement CompressionEngine actor: orchestrates sentence ranking (Metal) → sentence selection → optional LLM delegation

- Implement func compress(chunk: MemoryChunk, targetTokens: Int) async throws -> MemoryChunk: (1) If chunk.tokenCount <= targetTokens, return as-is. (2) Run sentence_importance kernel to rank sentences. (3) If ExtractiveFallbackDelegate: greedily select top sentences until budget met. (4) If LLM delegate: pass full chunk + target to delegate, wrap result in new MemoryChunk

- Implement func compressTurn(turn: Turn, targetTokens: Int) async throws -> Turn: same pipeline applied to a turn's content

- Track compression ratio in MemoryChunk.metadata["compressionRatio"] for observability

- Write unit test: 400-token chunk, target 100 tokens, extractive fallback. Verify output ≤ 100 tokens. Verify most important sentence (highest cosine similarity to chunk embedding) is present in output

### 5.3 — Progressive Compression

When the window packer runs out of budget, it should not immediately drop chunks — it should first try compressing them progressively.

- Implement ProgressiveCompressor: given a list of (MemoryChunk, evictionScore) pairs sorted by eviction score ascending, and a tokenDeficit, compresses chunks starting from the lowest eviction score until deficit is covered

- Compression levels: Level 1 = extractive 50% reduction. Level 2 = extractive 75% reduction. Level 3 = drop entirely. Each level tried before moving to next chunk

- Expose compressionLevel in ContextChunk so consumers can see what happened to each piece of context

- Write unit test: 10 chunks totalling 2000 tokens over budget by 600 tokens. Verify progressive compressor covers the deficit using Level 1 compression on lowest-scored chunks before touching higher-scored ones

## Phase 6: Public API & AgentContext

### The main actor that consumers interact with

Goal: a clean, single-entry-point public API that hides all Metal, ANNS, scoring, and compression complexity. The consumer calls three methods: append, buildWindow, and consolidate.

### 6.1 — AgentContext Actor (AgentContext.swift)

public actor AgentContext {
    // Lifecycle
    public init(configuration: ContextConfiguration = .default) throws
    public static func load(from url: URL) async throws -> AgentContext

    // Session management
    public func beginSession(id: UUID, systemPrompt: String?) async throws
    public func endSession() async throws  // triggers consolidation

    // Core loop
    public func append(turn: Turn) async throws
    public func buildWindow(currentTask: String, maxTokens: Int? = nil) async throws -> ContextWindow

    // Memory operations
    public func remember(_ fact: String) async throws        // explicit semantic memory insert
    public func forget(id: UUID) throws                      // soft delete
    public func recall(query: String, k: Int) async throws -> [MemoryChunk]

    // Maintenance
    public func consolidate() async throws                   // manual trigger
    public func checkpoint(to url: URL) throws

    // Observability
    public var stats: ContextStats { get }
}

- Implement AgentContext as a Swift actor — all internal state (stores, engines, configuration) is actor-isolated

- append(turn:) pipeline: (1) embed turn content via EmbeddingProvider. (2) Count tokens. (3) Insert into EpisodicStore. (4) Increment insertionsSinceLastConsolidation. (5) Trigger auto-consolidation if threshold reached (async, non-blocking)

- buildWindow(currentTask:maxTokens:) pipeline: (1) Embed currentTask. (2) Compute recency weights for all episodic memory (Metal dispatch). (3) Score all episodic memory against task (Metal dispatch). (4) Score all semantic memory against task (Metal dispatch). (5) Retrieve procedural memory by task type match. (6) Pass scored candidates to WindowPacker. (7) Apply ChunkOrderer. (8) Return ContextWindow

- Make the entire buildWindow pipeline fire in a single async sequence — no blocking between steps. Use async let for parallel episodic and semantic scoring

- Write unit test: append 20 turns across 3 sessions, call buildWindow, verify returned window fits within token budget, verify semantic memory chunks are present, verify most recent turns are always included

### 6.2 — ContextStats (Observability)

- Define ContextStats struct: episodicCount: Int, semanticCount: Int, proceduralCount: Int, totalSessions: Int, lastBuildWindowLatencyMs: Double, lastConsolidationLatencyMs: Double, averageRelevanceScore: Float, compressionRatio: Float

- Update stats after every append and buildWindow call

- Expose stats as a non-isolated stored property updated via actor-isolated setter — reading stats does not require awaiting the actor

### 6.3 — Session Persistence (Persistence/)

- Define ContextCheckpoint: serializes all three memory stores (via their underlying ANNSIndex.save for episodic and semantic, JSON for procedural), session metadata, and configuration

- Implement checkpoint(to url: URL) throws — writes checkpoint atomically using write-to-temp + rename pattern

- Implement AgentContext.load(from:) — restores all stores and configuration, returns ready-to-use AgentContext

- Write unit test: 50 turns, checkpoint, load, call buildWindow, verify results are equivalent to pre-checkpoint results

### 6.4 — Error Handling (Errors.swift)

- Define ContextCoreError enum: embeddingFailed(String), storeFull, tokenBudgetTooSmall, sessionNotStarted, compressionFailed(String), checkpointCorrupt, metalDeviceUnavailable, dimensionMismatch(expected: Int, got: Int)

- All public throwing functions throw ContextCoreError

- Write unit test for each error case

## Phase 7: Documentation, Benchmarks & Release

Goal: production-ready package with documentation, performance characterisation, and a clean GitHub release.

### 7.1 — DocC Documentation

- Write DocC documentation for all public types and functions

- Create DocC catalog with articles: Getting Started (5-minute integration guide), Architecture Overview (the four memory types explained), Tuning for Your Use Case (parameter guide), Integrating with Apple Foundation Models, Integrating with Wax

- Add code snippets to every public function's documentation

### 7.2 — README

- Write README.md: what problem it solves (one paragraph), architecture diagram (ASCII), quick start (10 lines of Swift), dependency on MetalANNS (with link), parameter reference table, known limitations

- Include a concrete before/after example: naive agent context (append-only) vs ContextCore context for the same 20-turn session, showing what the model sees in each case

- Add badges: Swift version, platforms, license, test status

### 7.3 — Benchmark Suite

- Write ContextCoreBenchmarks executable target

- Benchmark: buildWindow latency for session sizes 10/50/200/500 turns at budget 2048/4096/8192 tokens. Report p50/p95/p99

- Benchmark: consolidate latency for episodic store sizes 100/500/2000 chunks

- Benchmark: Metal scoring throughput vs CPU Accelerate baseline at n=100/500/2000 chunks

- Report recall quality: for 50-turn sessions, compare buildWindow retrieved chunks against ground-truth relevant chunks (manually labelled), report precision@k

- Run on iPhone 15 Pro, iPad Pro M4, Mac mini M2 and commit results to BENCHMARKS.md

### 7.4 — Release Checklist

- All unit tests pass on iPhone 15 Pro, iPad Pro M4, Mac mini M2

- buildWindow p99 < 20ms for 500-turn session on M2

- consolidate p99 < 500ms for 2000-chunk episodic store on M2

- Zero memory leaks verified with Instruments Leaks

- Thread Sanitizer shows zero data races

- DocC documentation builds without warnings

- Package compiles with both MetalANNS from local path and from GitHub URL

- Simulator fallback (CPU path) compiles and passes all unit tests

- Tag v1.0.0, write GitHub release notes, submit to Swift Package Index

## Configuration Reference

| Parameter | Default | Effect |
| --- | --- | --- |
| maxTokens | 4096 | Hard token budget for returned context window |
| tokenBudgetSafetyMargin | 0.10 | Fraction of budget reserved as safety headroom |
| episodicMemoryK | 8 | Chunks retrieved from episodic store per buildWindow call |
| semanticMemoryK | 4 | Chunks retrieved from semantic store per buildWindow call |
| recentTurnsGuaranteed | 3 | Number of most recent turns always included verbatim |
| episodicHalfLifeDays | 7 | Recency decay half-life for episodic memory |
| semanticHalfLifeDays | 90 | Recency decay half-life for semantic facts |
| consolidationThreshold | 200 | Episodic store size that triggers auto-consolidation |
| similarityMergeThreshold | 0.92 | Cosine similarity above which two chunks are merge candidates |
| relevanceWeight | 0.7 | Weight of semantic similarity in relevance score (remainder is recency) |
| centrality Weight | 0.4 | Weight of centrality in eviction score (remainder is relevance) |
| compressionDelegate | ExtractiveFallback | Delegate for abstractive compression — inject LLM-backed impl for better quality |

## Memory Footprint

ContextCore's GPU memory is dominated by the MetalANNS indexes it creates internally.

episodicIndex  = episodicCount × dim × 4 bytes    (vectors, FP32)
                + episodicCount × degree × 8 bytes (adjacency + distances)

semanticIndex  = semanticCount × dim × 4 bytes
                + semanticCount × degree × 8 bytes

scoringBuffers = maxChunks × 4 bytes               (scores, reused per call)
recencyBuffers = maxChunks × 4 bytes               (timestamps + weights)

Example: 500-turn session, dim=384, degree=32: - Episodic index: 500 × 384 × 4 + 500 × 32 × 8 = 0.9 MB - Semantic index: typically 50–100 facts → ~0.1 MB - Scoring/recency buffers: ~0.01 MB per call, released after - Total GPU memory: ~1 MB

ContextCore's GPU footprint is negligible compared to the model itself. The overhead is entirely worthwhile.

## Known Risks & Mitigations

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Embedding model not available on simulator | Low | CoreMLEmbeddingProvider returns zero vector on simulator; add #if targetEnvironment(simulator) guard that injects a mock provider in tests |
| Token counting approximation causes budget overflow | Low–Medium | 10% safety margin by default. Expose setTokenCounter(_:) for consumers with access to exact tokenizer |
| Consolidation blocks agent loop if triggered synchronously | Low | Always runs on detached Task at .background priority. buildWindow never waits for consolidation |
| Two near-duplicate chunks merged incorrectly | Medium | Merge only above 0.92 threshold (high bar). Expose disableAutoConsolidation flag. Log all merges via OSLog for debugging |
| ProceduralStore grows unbounded | Low | Cap at 1000 task patterns, evict LRU when full. Procedural memory is small so this is rarely hit |
| buildWindow latency spikes on first call after app launch | Medium | Warm up Metal pipeline states and EmbeddingProvider during init on a background task. First buildWindow call should not pay compilation cost |

## The Full Stack

┌─────────────────────────────────────┐
│         Your App / Bebop            │  ← domain logic, UI, business rules
├─────────────────────────────────────┤
│           ContextCore               │  ← this framework
│  AgentContext · WindowPacker        │
│  ConsolidationEngine · Scoring      │
│  Metal kernels (5 shaders)          │
├─────────────────────────────────────┤
│            MetalANNS                │  ← vector index dependency
│  Fixed out-degree graph · NN-Descent│
│  Metal kernels (5 shaders)          │
├─────────────────────────────────────┤
│         Apple Frameworks            │
│  Metal · CoreML · Accelerate · ANE  │
└─────────────────────────────────────┘

MetalANNS is reusable by anyone. ContextCore is reusable by any on-device agent. Your app's domain logic is yours alone. The boundary is clean at every layer.

ContextCore — Intelligent context for agents that think on-device.